Project Execution Plan: CogniMap

AI-Powered Human Cognitive Pattern Analyzer

Phase 1: Environment & Infrastructure Setup (Week 1)

Objective: Establish the foundational repositories, development environment, and core dependencies.

- Step 1.1: Repository Initialization

  - Initialize a monolithic repository (or two separate repos) for Frontend and Backend.

  - Configure version control (Git) and .gitignore files for Python and Node environments.

- Step 2.2: Backend Scaffolding (Python)

  - Create a virtual environment (python -m venv venv).

  - Install core dependencies: fastapi, uvicorn, sqlalchemy, psycopg2-binary, pydantic, pandas, scikit-learn, google-generativeai (or openai).

  - Set up the basic FastAPI app structure (routers, models, database config).

- Step 1.3: Database Provisioning (PostgreSQL)

  - Set up a local PostgreSQL instance (via Docker or local install).

  - Create the core tables: users, assessment_sessions, module_runs, telemetry_events (with the JSONB column and GIN index), and cognitive_profiles.

- Step 1.4: Frontend Scaffolding (React)

  - Initialize the React application using Vite: npm create vite@latest frontend --template react.

  - Install Tailwind CSS and configure tailwind.config.js.

  - Install core UI dependencies: lucide-react (icons), recharts (radar charts), react-router-dom.

Phase 2: The Telemetry Pipeline (Week 2)

Objective: Build the critical data bridge that captures high-frequency user interactions and safely stores them in the database without crashing the application.

- Step 2.1: The React Telemetry Buffer

  - Create TelemetryContext.jsx to act as a global state provider.

  - Implement the event queue array and the logEvent(type, data) function.

  - Implement the 5-second setInterval batching logic to flush data to the backend.

- Step 2.2: FastAPI Ingestion Endpoints

  - Create Pydantic models for incoming telemetry batches.

  - Build the POST /api/telemetry/batch endpoint to receive the array of events.

  - Write the SQLAlchemy logic to map the incoming JSON objects into the PostgreSQL telemetry_events table as JSONB.

- Step 2.3: End-to-End Pipeline Test

  - Create a temporary test button on the React frontend.

  - Click it rapidly, wait 5 seconds, and verify that the clicks appear in your PostgreSQL database as a single batched insert.

Phase 3: The Core MVP Modules Construction (Weeks 3-4)

Objective: Build the main dashboard and the first two contrasting cognitive modules to prove the system can handle both structured logic and unstructured emotional data.

- Step 3.1: The Main Dashboard UI

  - Build the routing structure: Landing Page -> Age Selection -> Main Dashboard.

  - Design the dashboard showing 10 locked modules and a central empty Radar Chart (using Recharts).

- Step 3.2: Build Module A — The Abstract Automaton (Reasoning)

  - Install react-flow-renderer.

  - Build the node-based UI where users input shapes to deduce hidden logic rules.

  - Connect every node-drag, input attempt, and reset button to the TelemetryContext.

- Step 3.3: Build Module B — The Tone Mixer (Emotional Intelligence)

  - Build the UI featuring a simulated chat interface and three interactive sliders (Empathy, Logic, Directness).

  - Connect the slider onChange (debounced) events to the TelemetryContext to track how users hesitate and adjust their emotional responses.

Phase 4: Data Analytics & AI Integration (Weeks 5-6)

Objective: Transform the raw JSONB telemetry data into the structured "Thinking Fingerprint" and generate the natural language report.

- Step 4.1: Data Extraction & Pandas Structuring

  - Write a Python script that pulls all telemetry for a specific session_id.

  - Use Pandas to parse the JSONB column and calculate heuristics: Average time to first action, Retry frequency, Context-switch penalty.

- Step 4.2: Machine Learning Scoring

  - Map the Pandas heuristics to the 10 cognitive dimensions.

  - Write a basic rule-based clustering model to score the user out of 100 on axes like Logic, Risk, and Empathy.

- Step 4.3: LLM Report Generation

  - Integrate the Gemini API in FastAPI.

  - Create a prompt template that injects the Pandas data and ML scores.

  - Prompt the LLM to write the "Cognitive Twin" narrative (e.g., "The user demonstrates a highly methodical approach...").

- Step 4.4: Save the Profile

  - Store the ML scores and the LLM text in the cognitive_profiles table.

Phase 5: Synthesis & Review (Week 7)

Objective: Connect the frontend to the final reports and polish the user experience.

- Step 5.1: Micro-Reports

  - Build the UI modals that appear immediately after a user completes a single module, displaying specific metrics (e.g., "Your baseline reaction time").

- Step 5.2: The Macro-Report Display

  - Build the API endpoint GET /api/profile/{session_id}.

  - Animate the Recharts radar chart filling in with the user's data once both MVP modules are complete.

  - Render the LLM-generated Cognitive Twin text below the chart.

Phase 6: Scaling the Engine (Weeks 8+)

Objective: Roll out the remaining 8 modules iteratively.

- Step 6.1: Define Age-Scaling Variables

  - Hardcode the logic in FastAPI to adjust Temporal Buffer and Working Memory Load based on the user's selected age bracket (11-14, 15-24, 25-64, 65+).

- Step 6.2: Module Factory

  - Iteratively build the UI and specific telemetry tracking for the remaining modules: The Signal Calibrator, The Time-Lapse Room, The Cascade Pipeline, The Dispatcher, The Sandbox Alchemist, The Trust Wager, The Fog of War, and The Confidence Calibrator.

- Step 6.3: ML Pipeline Updates

  - As each new module is deployed, update the Pandas script to incorporate its specific JSONB event types into the master scoring algorithm.